# Bus EDS Project: Complete Structure and Core Points

Confirmed decisions, recommended options and questions still to resolve. No progress reporting or results are included.

# 1. Problem, Target User & Value

## Core points

Project framing: computer vision system for bus Electronic Display Signage (EDS) recognition.

Target users: visually impaired commuters in Singapore.

Main problem: difficulty identifying incoming buses in real time.

Intended value: improve access to bus information and reduce reliance on others.

Accessibility is the main use case. Primary research is outside the current requirements.

The current text-only prototype demonstrates recognition; accessible independent use is not yet established.

## Boundary

The system recognises displayed bus information. Selecting the user’s desired service and providing boarding guidance are not defined requirements.

# 2. Objectives & Scope

## Core points

Detect the EDS screen directly, without a separate bus detection stage.

Crop the screen and recognise service number, destination and road names using OCR.

Compare recognised text against bus reference information.

Demonstrate real-time recognition with low latency.

Cover Singapore buses across operators and different EDS formats.

Support computer-camera input and uploaded videos through a local web application.

Exclude audio, mobile and cloud deployment from the current scope.

## To confirm

Required screen positions and EDS formats.

Whether only visibly present fields are required, and how unreadable or missing fields are handled.

Whether multiple buses or screens must be supported.

Measured latency and processing-rate requirements.

# 3. System Workflow

## Offline preparation

Collect images and route information.

Annotate EDS boundaries and prepare cropped text images with verified transcriptions.

Fine-tune pretrained detection and OCR models; evaluate and select models.

## Runtime processing

Camera/uploaded video → initial 15 FPS sampling → direct EDS detection → confidence threshold → crop → OCR → fuzzy reference matching → interval-based text output.

Low OCR confidence produces “No bus information detected”.

## To confirm

How service number, destination and road-name regions are located and distinguished after cropping.

Preprocessing steps and detection/OCR thresholds.

Whether alternating EDS content is recognised per frame or combined across frames.

How results are associated with multiple screens.

Output interval, repeated-result handling and exact text format.

Behaviour when no EDS or suitable reference is found.

Handling of stale frames when processing falls behind. Sampling at 15 FPS does not guarantee 15 FPS inference.

# 4. Data, Models & Tech Stack

## Data

Singapore bus images collected through Google image search; route information scraped from Wikipedia.

The supplied CSV contains route number, origin and destination.

It lacks separate road-name fields, travel direction and verified EDS text.

Missing values, duplicates and text errors require checking and cleaning.

Prepare detection labels and verified OCR text labels; use augmentation for training diversity and robustness testing.

Annotation software remains unconfirmed. Exact dataset counts and split proportions are omitted as requested.

Check image permissions, attribution and software/checkpoint licences.

## Recommended candidates, not confirmed selections

Detection: YOLO11n and YOLO11s; optional Faster R-CNN comparison.

OCR: EasyOCR baseline; fine-tuned EasyOCR or TrOCR; optional PaddleOCR.

A generic pretrained detector without an EDS class is not a fair EDS baseline. Define an EDS-trained baseline.

TrOCR requires suitable text-line crops for multi-line displays.

## Technology

Confirmed: FastAPI, HTML, CSS, JavaScript and localhost.

Proposed: Python, PyTorch, OpenCV and supporting data/matching libraries.

## To confirm

Annotation tool, classes, formats and transcription procedure.

Models, checkpoints, fine-tuning approach and baseline configurations.

Final supporting libraries, training/demo hardware and augmentation settings.

Image sources, permissions and reference-data update process.

# 5. Reference Matching & Application

## Core points

Start with fuzzy matching against the reference CSV.

Select the first row by index when the highest similarity scores are equal; document this rule but omit it from slides.

Display raw OCR, reference-based output and labelled confidence values for debugging.

Support camera streaming and uploaded videos with continuing text updates.

Keep detection confidence, OCR confidence and reference similarity distinct.

The closest reference match is not guaranteed to be correct.

## To confirm

Similarity measure, text normalisation, acceptance threshold and when matching runs.

How a recognised service number constrains destination candidates.

How opposite directions, endpoints and loop services are distinguished.

How road names, display abbreviations and text absent from the CSV are handled.

When to reject a match, retain raw OCR or report failure.

Whether output includes only observed text or clearly labelled reference-derived information.

Final confidence definitions and video/bounding-box layout.

# 6. Evaluation Framework

## Recommended core metrics

Detection: mAP@0.5:0.95 and recall.

OCR: Character Error Rate and exact-match accuracy by field.

Complete pipeline: complete-result accuracy.

Speed: processing FPS and median/p95 latency.

## Comparisons

EDS detection baseline versus alternative models or training configurations.

Pretrained OCR versus fine-tuned OCR.

Raw OCR versus reference-corrected output, including incorrect corrections.

Original held-out examples versus fixed augmentation conditions.

Complete pipeline on unseen video.

## To confirm

Ground-truth boxes, verified text, eligible examples and the definition of a complete correct result.

Rules for unreadable/missing fields, text normalisation, multiple screens and rejected results.

Held-out protocol that separates duplicate images and related video frames before augmentation.

Test conditions, hardware, resolution, timing boundaries and real-time targets.

How the camera demonstration represents a passing bus; controlled demonstration results do not establish real bus-stop performance.

No actual results or numerical performance targets have been confirmed.

# 7. Challenges & Next Steps

## Design risks, not reported failures

Small, blurred or angled text and limited dataset diversity.

Incomplete road-name/direction references and incorrect fuzzy corrections.

Changing display content, multiple screens and processing delays.

Text-only output does not yet establish accessibility.

## Next steps

Confirm scope, annotations, reference coverage and model choices.

Prepare verified detection and OCR labels.

Establish baselines, fine-tune and compare.

Implement matching and failure handling.

Integrate the local web application.

Evaluate recognition, robustness and latency.

Prepare the demonstration.

## Future work

Extend recognition to buses in other countries.

Consider optional audio output.

# Open Decisions & Future Questions

## Consolidated checklist

EDS coverage, visible-field requirements and support for multiple screens.

Text-field extraction, preprocessing and changing display content.

Thresholds, output interval, failure behaviour and stale-frame handling.

Annotation procedure, models, checkpoints, baseline definitions and supporting tools.

Road-name coverage, abbreviations, travel direction and matching acceptance rules.

Confidence definitions and interface layout.

Ground truth, test protocol, hardware, demonstration conditions and real-time targets.

Data permissions, licence requirements and reference updates.

Actual challenges, task priorities and future overseas/audio requirements.